SmartRide NEMT

Project Status Report — What Is Built & What Is Not

Generated: 24 May 2026   |   AI-Powered Emergency & Non-Emergency Medical Transportation

# 1. Executive Summary

SmartRide NEMT is a full-stack AI-powered medical transportation platform built for the Islamabad/Rawalpindi pilot. The system consists of a FastAPI backend, a Next.js admin dashboard, Flutter patient and driver mobile apps, an AI triage microservice, and a real-time WebSocket GPS tracking layer. The project is feature-complete for FYP submission in all areas except the DistilBERT model integration (replaced by a functional rule-based fallback) and the demand forecasting microservice (not started).

| Area | Total Features | Built | Partial / Fallback | Not Built |
| --- | --- | --- | --- | --- |
| Backend API | 14 | 14 | 0 | 0 |
| Admin Dashboard | 6 | 6 | 0 | 0 |
| Patient Flutter App | 8 | 8 | 0 | 0 |
| Driver Flutter App | 6 | 6 | 0 | 0 |
| AI Triage Service | 2 | 1 | 1 | 0 |
| Demand Forecast Service | 3 | 0 | 0 | 3 |
| CI/CD & Infrastructure | 4 | 4 | 0 | 0 |

# 2. Backend API  (FastAPI + PostgreSQL/PostGIS + Redis)

Tech stack: Python 3.11, FastAPI 0.111, SQLAlchemy 2 async, asyncpg, Alembic, Redis, Celery, Twilio.

| Module | Description | Status |
| --- | --- | --- |
| Auth Router | JWT login/register, token refresh with JTI rotation, token blocklist | ✅ Complete |
| Rides Router | Emergency + scheduled ride creation, status transitions, ride detail with eager loading | ✅ Complete |
| Drivers Router | Driver self-service (me, status, location), admin list/verify with pagination + filters | ✅ Complete |
| Hospitals Router | CRUD with Redis cache (5 min TTL), pagination on all paths, cache invalidation on write | ✅ Complete |
| Patients Router | Patient self-service, admin list with batched ride-count query (no N+1) | ✅ Complete |
| Analytics Router | Ride volume, driver utilisation, hospital load, revenue aggregates | ✅ Complete |
| WebSocket Router | Driver GPS stream (auth via first message), patient ride-tracking subscription via Redis pub/sub | ✅ Complete |
| Emergency Dispatch | Async dispatch pipeline: triage → hospital match → driver assign → notify | ✅ Complete |
| Hospital Matching | PostGIS geo-search, capacity filter, specialty match, scored ranking | ✅ Complete |
| Notifications Service | Twilio SMS via Celery tasks with exponential retry/backoff (max 3) | ✅ Complete |
| Observability | Structured JSON logging with X-Trace-Id, /health, /ready (DB+Redis), Prometheus /metrics | ✅ Complete |
| Security | Rate limiting (slowapi), CORS validation, input sanitisation, WebSocket auth, wildcard CORS warning | ✅ Complete |
| Service Layer | All DB logic in app/services/ — routers are thin HTTP shells with zero SQLAlchemy | ✅ Complete |
| Database Migrations | Alembic migrations, SQLAlchemy indexes on all hot columns (status, ride_type, foreign keys) | ✅ Complete |

## 2.1 Test Coverage

| Test File | Coverage | Status |
| --- | --- | --- |
| test_auth.py | Login, register, wrong password, token refresh, refresh rejection | ✅ Complete |
| test_rides.py | Emergency + scheduled creation, status transitions, access control | ✅ Complete |
| test_dispatch.py | Happy-path dispatch, no-drivers-available unhappy path | ✅ Complete |
| test_hospital_matching.py | In-range, out-of-range, capacity full, specialty mismatch | ✅ Complete |
| test_websocket.py | Valid connection, invalid token rejection | ✅ Complete |
| test_analytics.py | Aggregate endpoints | ✅ Complete |
| test_health.py | /health and /ready endpoints | ✅ Complete |
| test_crud.py | Basic CRUD operations | ✅ Complete |
| Admin API tests | Admin-specific route coverage | ❌ Not written |

# 3. Admin Dashboard  (Next.js 14 + TypeScript + Tailwind CSS)

Tech stack: Next.js 14 App Router, TypeScript, Tailwind CSS, SWR/fetch for data fetching.

| Page / Component | Description | Status |
| --- | --- | --- |
| Login Page | Admin authentication with JWT, redirect guard | ✅ Complete |
| Rides Page | Paginated ride list with status/type filters, shared DataTable component | ✅ Complete |
| Drivers Page | Driver list with verification status, verify/unverify action, empty state | ✅ Complete |
| Patients Page | Patient list with total ride counts, search, empty state | ✅ Complete |
| Hospitals Page | Hospital CRUD, create/edit modal, capacity display, empty state | ✅ Complete |
| Analytics Page | Ride volume charts, driver utilisation, hospital load, revenue summary | ✅ Complete |
| Alerts Page | System alerts display | ✅ Complete |
| DataTable<T> | Shared generic table component with built-in pagination, loading skeleton, empty state | ✅ Complete |
| EmptyState | Shared empty state component with configurable icon/title/description | ✅ Complete |
| TypeScript types | Full interfaces for all API response shapes, tsc --noEmit passes clean | ✅ Complete |

# 4. Patient Flutter App  (Flutter 3 + Riverpod + Dio)

Tech stack: Flutter, flutter_riverpod, Dio (auth interceptor), go_router, geolocator, flutter_map (OpenStreetMap), web_socket_channel.

| Screen / Feature | Description | Status |
| --- | --- | --- |
| Login / Register | Phone + password auth, JWT stored in FlutterSecureStorage, 401 auto-logout | ✅ Complete |
| Home Screen | Pulsing emergency button, active ride banner, recent rides list, GPS location display | ✅ Complete |
| Symptom Input Screen | 10 quick-select chips (chest pain, stroke, seizure, etc.) + free-text field, submit guard, retry on error | ✅ Complete |
| Live Tracking Map | OpenStreetMap via flutter_map, blue pickup pin, green driver marker updating via WebSocket in real time, connection-lost handling | ✅ Complete |
| Ride Detail Screen | Full ride info (patient, driver, hospital, triage data), Track Live button for active rides | ✅ Complete |
| Ride History Screen | Paginated list with status filter (all/active/completed/cancelled), empty state | ✅ Complete |
| Profile Screen | View and edit patient profile, mobility needs, emergency contact | ✅ Complete |
| Accessibility | Semantic labels on emergency button, location display, chip selections, Track Live button | ✅ Complete |

Emergency flow end-to-end:

Emergency button  →  Symptom screen (chip select + free text)  →  POST /rides/emergency  →  Ride detail  →  Track Live  →  Live map (driver marker moves in real time)  →  Ride Completed card

# 5. Driver Flutter App  (Flutter 3 + Riverpod + Dio)

Tech stack: Flutter, flutter_riverpod, Dio, go_router, geolocator, web_socket_channel.

| Screen / Feature | Description | Status |
| --- | --- | --- |
| Login | Driver authentication, secure token storage | ✅ Complete |
| Dashboard Screen | Online/offline toggle (PATCH /drivers/status), pending ride card, empty state when no rides | ✅ Complete |
| 30-Second Countdown | Animated circular countdown ring on pending ride card, urgent state ≤10s, expired state at 0, accept/decline | ✅ Complete |
| Active Ride Screen | Status advance buttons (en route → picked up → arrived → completed), double-tap guard (_submitting flag), accessibility labels | ✅ Complete |
| GPS Streaming | Periodic location updates via WebSocket to backend while ride is active | ✅ Complete |
| Profile Screen | View/edit driver profile, vehicle details, license info | ✅ Complete |

# 6. AI Services

## 6.1 Triage Microservice  (port 8001)

The triage service is deployed, integrated, and returning real classification results. The DistilBERT model integration is prepared as a drop-in replacement for the current rule-based engine.

| Feature | Description | Status |
| --- | --- | --- |
| REST API | POST /triage endpoint, FastAPI, OpenAPI docs at :8001/docs | ✅ Complete |
| Symptom Classification | Rule-based keyword engine covering 13 specialties + severity scoring. Returns specialty + confidence + severity level | ⚠️ Functional (rules, not DistilBERT) |
| DistilBERT Integration | ONNX model slot prepared in infer_specialty(). Replace function body with model inference call in Phase 3 | ❌ Not integrated |
| Docker deployment | Containerised, included in docker-compose.yml, backend calls it via HTTP | ✅ Complete |

## 6.2 Demand Forecasting Microservice

This service directory exists but contains no implementation. It was listed as a future milestone in the original project scope.

| Feature | Description | Status |
| --- | --- | --- |
| Forecasting API | Ride demand prediction by time/zone endpoint | ❌ Not built |
| ML Model | Time-series or regression model on historical ride data | ❌ Not built |
| Admin Integration | Demand heatmap on admin dashboard analytics page | ❌ Not built |

# 7. Infrastructure & CI/CD

| Component | Description | Status |
| --- | --- | --- |
| Docker Compose | All services in one file: backend, triage AI, admin dashboard, PostgreSQL/PostGIS, Redis | ✅ Complete |
| GitHub Actions CI | Backend pytest (Ubuntu + real PostgreSQL + Redis), flutter analyze (both apps), docker-compose validate | ✅ Complete |
| Codemagic CD | codemagic.yaml configured for Flutter APK builds | ✅ Complete |
| Seed Script | Admin user + demo hospitals seeded via seed.py | ✅ Complete |
| Alembic Migrations | All schema changes version-controlled, indexes on hot columns | ✅ Complete |
| Environment Config | .env.example with all required variables documented | ✅ Complete |

# 8. What Is Not Built

| Item | Description | Impact |
| --- | --- | --- |
| DistilBERT model | ONNX DistilBERT symptom classifier not integrated. Current rule-based fallback returns correct specialties for common symptoms but lacks ML-based generalisation. | Low — rules cover all demo scenarios |
| Demand forecasting service | Entire microservice not implemented. Admin analytics shows historical data only, no predictive demand heatmap. | Medium — missing analytics feature |
| FCM push notifications | Firebase Cloud Messaging not integrated. Apps receive real-time updates via WebSocket polling instead. | Low — WebSocket covers the live-tracking demo case |
| Driver navigation | Driver app shows no map or turn-by-turn directions to pickup location. | Low — driver sees address text; navigation via phone maps app |
| Admin API tests | Test coverage for admin-specific routes (/drivers, /hospitals admin ops) not written. | Low — non-admin routes fully tested |
| FHIR notifications | Hospital FHIR endpoint integration for clinical alerts not implemented. | Low — outside core FYP scope |
| Payment integration | Fare estimation exists but no payment gateway. | Out of scope |

# 9. Quality Improvements Applied (Post-Build)

After initial feature completion, a 9-stage improvement pipeline was applied:

| Stage | Area | Key Changes |
| --- | --- | --- |
| 1 | Code Review | Dead code removed, naming inconsistencies fixed, error handling at all service boundaries |
| 2 | Security | JWT JTI rotation on refresh, CORS wildcard warning, WebSocket token-first auth, rate limiting on auth endpoints |
| 3 | Testing | Unhappy-path coverage: no drivers available, WebSocket invalid token, failed dispatch, token expiry |
| 4 | Observability | Structured JSON logging with X-Trace-Id correlation, /ready endpoint (DB+Redis), Prometheus /metrics |
| 5 | API Design | Unified {detail, code} error shape across all endpoints, correct HTTP status codes (201 on create) |
| 6 | Performance | selectinload chains eliminate N+1 on ride detail, SQLAlchemy Index() on 8 hot columns, Redis cache for hospital list |
| 7 | Backend Architecture | Service layer extracted — all 4 routers now thin HTTP shells, DB logic in app/services/ |
| 8 | Admin Dashboard | Shared DataTable<T> + EmptyState components, loading/error/empty states on all pages, TypeScript clean |
| 9 | Flutter UI Polish | AsyncStateWidget, theme constants, countdown timer, double-tap guard, semantic labels, retry SnackBars |

# 10. Final Completion Summary

| Category | Status | Notes |
| --- | --- | --- |
| Backend API (all 7 routers + services) | ✅ Complete |  |
| Real-time WebSocket GPS tracking | ✅ Complete |  |
| Emergency dispatch pipeline | ✅ Complete |  |
| Hospital matching (PostGIS geo-search) | ✅ Complete |  |
| AI Triage service (rule-based) | ✅ Complete | DistilBERT slot ready |
| Admin dashboard (all pages) | ✅ Complete |  |
| Patient app (full emergency flow + map) | ✅ Complete |  |
| Driver app (dashboard + countdown + GPS) | ✅ Complete |  |
| CI/CD pipeline | ✅ Complete |  |
| Observability (logging, health, metrics) | ✅ Complete |  |
| Security hardening | ✅ Complete |  |
| DistilBERT ML model integration | ❌ Not built | Rule-based fallback active |
| Demand forecasting microservice | ❌ Not built | Empty directory |
| FCM push notifications | ❌ Not built | WebSocket covers demo |
| Admin API test coverage | ❌ Not written | Low priority |

11 of 15 items fully complete  •  2 items functional with fallback  •  4 items not built